# Acceptance Criteria Document

Project: E-Commerce Site Renewal Project (Sample)

# Acceptance Overview

| Project Name | E-Commerce Site Renewal Project |
| --- | --- |
| Target System / Feature | Order Management System (OMS), Payment, Inventory API |
| Acceptance Testing Period | July 14 – July 25, 2025 |
| Client Acceptance Owner | Ichiro Tanaka (IT Systems Manager) |
| Vendor Acceptance Owner | Hanako Yamada (Project Manager) |
| Date Prepared | July 1, 2025 |

# Acceptance Scope

In Scope: Order Management System (OMS), payment processing, inventory sync API, admin dashboard

Out of Scope: Logistics integration (next phase), legacy data migration verification

# Functional Acceptance Criteria

| Feature ID | Feature Name | Acceptance Criteria | Verification Method | Result |
| --- | --- | --- | --- | --- |
| F-001 | Order Confirmation | Confirmation screen must appear within 3 seconds after clicking the order button | Manual | Pass |
| F-002 | Payment Processing | Credit card payment completes successfully and is recorded in the order database | Manual | Pass |
| F-003 | Inventory Sync | Inventory count updates automatically after order confirmation and reflects in the admin screen | Automated | Pass |

# Non-Functional Acceptance Criteria

| Category | Acceptance Criteria | Verification Method | Result |
| --- | --- | --- | --- |
| Performance | Response time must not exceed 3 seconds under normal load | Load testing (JMeter) | Pass |
| Availability | Monthly uptime of 99.9% or higher | Monitoring log review | Pass |
| Security | OWASP Top 10 compliant, vulnerability scan cleared | Security testing | Pass |

# Acceptance Testing Procedure

| Step | Task | Owner | Completion Check |
| --- | --- | --- | --- |
| 1 | Verify UAT environment setup | Yamada (Vendor) | ✓ |
| 2 | Execute functional test cases (F-001 to F-010) | Tanaka & Yamada | ✓ |
| 3 | Execute non-functional tests (load & security) | Yamada (Vendor) | ✓ |
| 4 | Confirm remediation and re-test of failed item F-007 | Yamada (Vendor) | ✓ |

# Sign-off / Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client Representative | Ichiro Tanaka | (Signed) | July 25, 2025 |
| Project Manager | Hanako Yamada | (Signed) | July 25, 2025 |
| Vendor Representative | Jiro Suzuki | (Signed) | July 25, 2025 |