# Business Requirements Document (BRD)

NOTE: This is a completed sample for reference. Replace all content with your actual project details.

| Project Name | Order Management System Modernization |
| --- | --- |
| Document No. | BRD-001 |
| Version | 1.0 |
| Author | Jane Smith (Business Analyst) |
| Date | June 1, 2026 |
| Status | Under Review |

# 1. Executive Summary

The current order management process relies on manual data entry across two separate systems, resulting in an average lead time of 48 hours from order receipt to shipment instruction. This project will modernize the Order Management System (OMS) and implement real-time API integration with ERP (SAP S/4HANA) and WMS to reduce processing time to within 8 hours. The initiative is expected to improve customer satisfaction and generate annual cost savings of $[X].

# 2. Business Objectives & Problem Statement

| Item | Details |
| --- | --- |
| Current Problem | - Duplicate data entry across the sales system and Excel causes an average of 15 input errors per month. - Order-to-shipment lead time averages 48 hours, resulting in increasing customer complaints. - Inventory data is out of sync between systems, causing chronic stock-outs and overstock situations. |
| Business Objective | - Fully automate order processing through real-time API integration with ERP and WMS. - Reduce order-to-shipment lead time from 48 hours to within 8 hours. - Eliminate input errors and improve inventory accuracy to 99.5% or above. |
| Expected Outcome (KPI) | - Order processing lead time: 48 hrs → within 8 hrs (by [Target Date]) - Input error count: 15/month → 0/month - Inventory accuracy: [Current]% → 99.5% or above - Customer Satisfaction Score (CSAT): [Current] → [Target] or above |
| Priority | High |

# 3. Scope

## In Scope

Development of a new order management UI (create, edit, search, and list orders)

Real-time API integration with ERP (SAP S/4HANA) for inventory reservation

Automated shipment instruction transmission to WMS upon inventory confirmation

Automatic order status updates and notification features

Admin dashboard for daily order volume and lead time visualization

Migration of historical order data (past 3 years)

## Out of Scope

Modifications to ERP and WMS core systems (API integration only)

Billing and payment processing features (deferred to Phase 2)

Multi-language support for international offices (deferred to Phase 2)

Mobile application version (deferred to Phase 2)

# 4. Functional Requirements

| No. | Requirement | Priority | Notes |
| --- | --- | --- | --- |
| FR-001 | The user shall be able to register order information (customer name, product code, quantity, delivery date). | Must | Input validation required |
| FR-002 | Upon order registration, the system must call the ERP inventory reservation API and display the result within 3 seconds. | Must | Display error message on timeout |
| FR-003 | The system shall automatically send a shipment instruction to WMS upon successful inventory reservation. | Must | Alert notification on send failure |
| FR-004 | The user shall be able to view the order status (Pending / Reserved / Shipment Instructed / Shipped) on screen. | Must |  |
| FR-005 | The user shall be able to filter and search the order list by customer name, date range, and status. | Should |  |
| FR-006 | Administrators shall be able to view daily order volume and average lead time on a dashboard. | Should | Chart display required |
| FR-007 | The system could automatically send an email notification to customers upon shipment completion. | Could | Includes template editing functionality |

# 4-2. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Order registration screen response time (excluding ERP integration) | Within 2 seconds (95th percentile) |
| Performance | ERP inventory reservation API response time | Within 3 seconds (timeout threshold: 5 seconds) |
| Security | Communication encryption | TLS 1.2 or above |
| Security | Access control | Role-based (Admin / Standard User / Read-Only) |
| Availability | System uptime during business hours (8:00–20:00) | 99.5% or above |
| Scalability | Concurrent user capacity | Up to 100 simultaneous users |

# 5. Approval

| Role | Name | Decision | Date | Comments |
| --- | --- | --- | --- | --- |
| Sponsor | Michael Johnson (Director) | Approved | June 10, 2026 | Billing features confirmed for Phase 2 |
| PMO | Sarah Lee (Manager) | Approved | June 10, 2026 |  |
| Business Owner | David Chen (Team Lead) | Approved | June 10, 2026 | Reviewing priority of FR-007 |