# Capacity Planning Document

Project: Post-Renewal Infrastructure Optimization (Sample)

# Planning Overview

| Project Name | E-Commerce Post-Renewal Infrastructure Optimization |
| --- | --- |
| Target System | Order Management System (OMS), Payment Platform, Inventory API |
| Planning Period | August 2025 – July 2026 (12 months) |
| Prepared By | Hanako Yamada (Infrastructure Engineer) |
| Approved By | Ichiro Tanaka (CTO) |
| Date Prepared | August 1, 2025 |

# Current State Assessment

| Resource | Avg Utilization | Peak Utilization | Total Capacity |
| --- | --- | --- | --- |
| CPU | 42% | 78% | 32 vCPUs |
| Memory | 55% | 83% | 128 GB |
| Storage | 61% | 61% | 2 TB |
| Network Bandwidth | 30% | 65% | 10 Gbps |

# Demand Forecast

| Period | Projected Growth Rate | Required CPU | Required Memory | Required Storage |
| --- | --- | --- | --- | --- |
| 3 Months | +15% | 37 vCPUs | 148 GB | 2.3 TB |
| 6 Months | +35% | 44 vCPUs | 173 GB | 2.7 TB |
| 12 Months | +70% | 55 vCPUs | 218 GB | 3.4 TB |

# Capacity Requirements

| Resource | Current Capacity | Required Capacity (6 Mo.) | Gap | Target Date |
| --- | --- | --- | --- | --- |
| CPU | 32 vCPUs | 44 vCPUs | +12 vCPUs | Nov 30, 2025 |
| Memory | 128 GB | 173 GB | +45 GB | Nov 30, 2025 |
| Storage | 2 TB | 2.7 TB | +0.7 TB | Jan 31, 2026 |

# Scaling Strategy

| Resource | Scaling Method | Trigger Threshold | Owner |
| --- | --- | --- | --- |
| CPU | Auto-Scaling (AWS Auto Scaling) | 80% utilization for 3 min | Yamada |
| Memory | Scale-Up (instance type upgrade) | 85% utilization | Yamada |
| Storage | Additional Provisioning (EBS expansion) | 75% utilization | Suzuki |

# Monitoring Plan

| Metric | Monitoring Tool | Alert Threshold | Review Frequency |
| --- | --- | --- | --- |
| CPU Utilization | CloudWatch | 80% | Monthly |
| Memory Utilization | CloudWatch | 85% | Monthly |
| Storage Utilization | CloudWatch | 75% | Monthly |
| Response Time | Datadog | 3 sec | Weekly |