# Kickoff Meeting Minutes

Project: E-Commerce Platform Migration (Sample)

| Project Name | E-Commerce Platform Migration |
| --- | --- |
| Date and Time | Monday, April 7, 2026, 14:00 – 15:30 |
| Location | Online (Zoom) |
| Facilitator | Hanako Yamada (Role: PM) |
| Minutes by | Ichiro Suzuki |
| Next Meeting | April 14, 2026, 14:00 |

# Attendees and Roles

| Name | Team | Role |
| --- | --- | --- |
| Hanako Yamada | PMO | PM |
| Taro Tanaka | Development | Tech Lead |
| Saburo Sato | QA | QA Lead |
| Ichiro Suzuki | Development | Backend Engineer |
| Jiro Takahashi | Client | Product Owner |

# Project Overview

Objective: Modernize the legacy e-commerce platform to improve page load speed by 50%

Scope: Frontend, backend, and database migration. Mobile app is out of scope

Key Milestones: Requirements complete (May 9), Development complete (July 31), Production release (August 29)

Success Criteria: 50% improvement in page load speed; zero critical incidents within 2 weeks post-launch

# Decisions Made

Next.js (TypeScript) selected for the frontend

Existing Node.js backend API to be retained and migrated incrementally

Phase 1 scope prioritizes four features: product list, product detail, cart, and checkout

# Action Items

| No. | Owner | Action | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Taro Tanaka | Draft technology selection document | April 14 | Not started |
| 2 | Ichiro Suzuki | Create development environment setup guide | April 14 | Not started |
| 3 | Hanako Yamada | Send kickoff summary email to stakeholders | April 8 | Not started |
| 4 | Saburo Sato | Draft QA plan | April 21 | Not started |

# Next Steps and Next Meeting

Date and Time: April 14, 2026, 14:00 – 15:00

Agenda: Review technology selection document; confirm development environment setup

Preparation Required: Share the technology selection draft in Slack before the meeting