# Release Notes

Project: E-Commerce Platform Migration – v2.5.0 (Sample)

| Version | v2.5.0 |
| --- | --- |
| Release Date | July 31, 2026 |
| Release Owner | Hanako Yamada (PM) |
| Target Environment | Production |
| Release Objective | Add points feature, improve payment speed, fix 2 bugs |

# New Features

| Feature | Description | Target Users |
| --- | --- | --- |
| Points Program | Users earn points on each purchase and can redeem them on future orders | All users |
| Favorites List | Users can save products to a favorites list and view them in My Page | Logged-in users only |

# Changes and Improvements

| Item | Before | After |
| --- | --- | --- |
| Payment API timeout setting | 30 seconds | 10 seconds (reduced timeout) |
| Product list load time | Avg. 3.2 sec | Avg. 1.1 sec (65% improvement) |
| Error messages | English only | Japanese and English both displayed |

# Bug Fixes

| Bug ID | Description | Priority |
| --- | --- | --- |
| BUG-047 | Fixed 500 error that occurred when clicking 'Buy Now' on the checkout page | Critical |
| BUG-051 | Fixed issue where the cart button was not displayed on mobile devices | High |

# Impact and Notes

Affected Features: Payment processing, product list, My Page (new)

Affected Users: All users (points feature requires initial registration)

Known Issues: Points balance may take up to 5 minutes to reflect in some browsers (fix planned for next release)

Operational Notes: Points master data must be seeded in the DB (setup guide shared separately)

# Rollback Procedure

| Step | Action | Owner | Estimated Time |
| --- | --- | --- | --- |
| 1 | Revert app to v2.4.2 using deployment tool | Taro Tanaka | 5 min |
| 2 | Revert points master DB seed data | Ichiro Suzuki | 10 min |
| 3 | Restart service and verify checkout flow | Saburo Sato | 5 min |

Rollback Decision Maker: Hanako Yamada (PM)   Target Completion: Within 20 minutes