# Sprint Retrospective

E-Commerce Platform Migration – Sprint 4 (Sample)

| Sprint | Sprint 4 |
| --- | --- |
| Period | May 19 – June 1, 2026 |
| Facilitator | Hanako Yamada |
| Attendees | Hanako Yamada, Taro Tanaka, Saburo Sato, Ichiro Suzuki |
| Date | June 2, 2026 |

# Keep (What went well)

| Item | Why it worked |
| --- | --- |
| Daily standups kept to 15 minutes | Concise standups helped everyone stay aware of progress without blocking time |
| PR reviews completed within 24 hours | Eliminated review-wait blockers and improved overall development velocity |

# Problem (What needs improvement)

| Issue | Impact | Priority |
| --- | --- | --- |
| Requirement changes communicated only via Slack without verbal confirmation | Two rework incidents occurred, causing a 2-day delay | High |
| Test environment setup process was not documented | Took 2 hours to rebuild the environment when the owner was unavailable | Medium |

# Try (What to improve next sprint)

| Action | Related Problem | Owner |
| --- | --- | --- |
| Hold a 15-minute weekly sync meeting every Wednesday to confirm requirement changes | Requirement change communication gap | Hanako Yamada |
| Document the test environment setup process in the team Wiki | Test environment knowledge silo | Ichiro Suzuki |

# Action Items

| No. | Owner | Action | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Hanako Yamada | Schedule the weekly Wednesday sync meeting in the team calendar | June 3 | Not started |
| 2 | Ichiro Suzuki | Create the initial version of the test environment setup Wiki page | June 9 | Not started |

# Next Retrospective

Date and Time: June 16, 2026, 17:00

Review: Confirm completion of sync meeting setup and Wiki documentation