# Request for Proposal (RFP)

# RFP Overview

| Issuing Organization | Sample Corporation, IT Strategy Department |
| --- | --- |
| RFP Title | RFP for Order Management System (OMS) Modernization Project |
| Issue Date | April 1, 20XX |
| Proposal Submission Deadline | May 15, 20XX, 17:00 JST |
| Expected Selection Notification | June 1, 20XX |
| Point of Contact | Hanako Sato, IT Procurement / procurement@sample-corp.jp |

# Project Background & Challenges

Current Situation & Challenges: The current OMS, deployed on-premises in 2015, lacks cloud integration and mobile support. Month-end batch processing frequently times out, creating operational risk.

Project Objectives: Migrate to a SaaS-based OMS to stabilize month-end batch processing, enable real-time inventory sync, and reduce operating costs by 30%.

Expected Outcomes: Go-live by end of December 20XX. Batch error rate of zero, inventory sync latency under 3 seconds, improved usability (NPS improvement of +20 or more).

# Scope of Work & Requirements

| Category | Requirement | Priority |
| --- | --- | --- |
| Functional | Order receipt, PO, inventory allocation, billing, and automated batch processing | Mandatory |
| Functional | API integration with existing ERP (REST/JSON) | Mandatory |
| Functional | Mobile browser support (iOS/Android) | Preferred |
| Non-Functional | SLA of 99.9% or higher uptime | Mandatory |
| Non-Functional | Processing capacity of 50,000 records/hour during month-end peak | Mandatory |
| Out of Scope | Customization of the existing ERP core system | N/A |

# Proposal Submission Requirements

| Format | PDF (max 50MB) |
| --- | --- |
| Maximum Page Length | 50 pages (excluding appendices) |
| Submission Address | procurement@sample-corp.jp (Subject: OMS RFP Proposal_[Company Name]) |
| Submission Deadline | May 15, 20XX, 17:00 JST |
| Q&A Deadline | April 30, 20XX, 17:00 JST / Responses sent to all vendors by May 7 |

# Evaluation Criteria

| Criterion | Weight |
| --- | --- |
| Technical Capability & Proposal Quality (functional coverage, architecture) | 40% |
| Cost (initial investment + 5-year TCO) | 30% |
| Relevant Experience (comparable implementations in past 3 years) | 20% |
| Project Team & Support (PM structure, ongoing support) | 10% |
| Total | 100% |

# Commercial Terms

Contract Type: SaaS subscription (initial implementation fee on fixed-price basis)

Payment Terms: Monthly invoicing, net 30 days (initial fee due within 30 days of acceptance)

Confidentiality: Submission of a proposal constitutes agreement to the attached NDA

Intellectual Property: Ownership of any customizations belongs to the issuing organization