# Test Results Report

# Test Summary

| Project Name | Order Management System Renewal Project |
| --- | --- |
| Test Phase | UAT (User Acceptance Testing) |
| Test Period | 2025-10-20 – 2025-11-14 |
| Test Lead | Taro Tanaka |
| Date Prepared | 2025-11-15 |

# Test Scope

In Scope: Order registration, search, status update, CSV export, and email notification features

Out of Scope: Admin settings screen and external API integration (to be tested in the next phase)

# Test Results Summary

| Item | Count |
| --- | --- |
| Total Test Cases Planned | 200 |
| Total Test Cases Executed | 198 |
| Pass | 196 |
| Fail | 2 |
| Not Executed | 2 |
| Pass Rate | 98.0% |

# Defect Summary

| Bug ID | Severity | Description | Status | Assignee | Target Fix Date |
| --- | --- | --- | --- | --- | --- |
| BUG-089 | High | Clicking an Order ID causes the detail screen to display a blank page | Fixed | Hanako Sato | 2025-11-10 |
| BUG-094 | Medium | CSV export file contains incorrect character encoding under certain conditions | Fixed | Ichiro Suzuki | 2025-11-12 |

# Outstanding Issues

| Issue ID | Description | Resolution Plan | Target Date |
| --- | --- | --- | --- |
| KI-011 | Bulk Update button is not displayed in IE11 | Chrome/Edge recommended as supported browsers. IE11 support planned for v2.4.0 | March 2026 |

# Sign-off / Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Lead | Taro Tanaka | Taro Tanaka | 2025-11-15 |
| Project Manager | Jiro Yamada | Jiro Yamada | 2025-11-16 |
| Client Representative | [Client Name] |  |  |