# Backlog Refinement

# Item Detail

| Ticket ID | (e.g., PAY-110) |
| --- | --- |
| Title | (e.g., Add Apple Pay support to checkout flow) |
| User Story | (e.g., As a mobile user, I want to pay with Apple Pay so that I can skip entering my card number manually.) |
| Business Context | (e.g., Mobile checkout drop-off rate is 12%. Apple Pay is estimated to reduce drop-off by 3–5%.) |
| Scope | (e.g., Apple Pay must work on Safari and Chrome on iOS. Android is out of scope.) |
| Out of Scope | (e.g., Google Pay and LINE Pay support split into PAY-111 and PAY-112.) |
| Dependencies | (e.g., Requires Apple Pay API key from the payment provider (PAY-108).) |

# Acceptance Criteria

| No. | Acceptance Criteria |
| --- | --- |
| 1 | (e.g., The Apple Pay button is displayed on Safari and Chrome on iOS devices.) |
| 2 | (e.g., Completing a payment with Apple Pay redirects the user to the order confirmation screen.) |
| 3 | (e.g., An appropriate error message is shown when Apple Pay payment fails.) |
| 4 | (e.g., Apple Pay payment success and failure events are recorded in server logs.) |
| 5 | (e.g., The Apple Pay button is hidden on Android and unsupported browsers.) |

# Estimation

| Story Points | (e.g., 13) |
| --- | --- |
| Rationale | (e.g., Apple Pay JS API integration: 5–7 days. E2E test creation: 2–3 days.) |
| Uncertainty | (e.g., Payment provider API specs unconfirmed; may increase by +5 pts if non-standard.) |
| Split Option | (e.g., Can be split into Safari support and Chrome support.) |

# Prioritization

| Priority | (e.g., High) |
| --- | --- |
| Rationale | (e.g., Reducing mobile checkout drop-off is a key KPI this quarter.) |
| Target Sprint | (e.g., Sprint 44 (after PAY-108 dependency is resolved)) |
| Stakeholder Approval | (e.g., PM Yamada approved as High priority.) |