# Change Management Plan

| Project Name | [System] Development Project |
| --- | --- |
| Prepared By | [Name], PM |
| Date | [Date] |
| Version | v1.0 |
| Approved By | [Name], PMO |

# How to Submit a Change Request

| Item | Details |
| --- | --- |
| Submission method | Log a Change Request ticket in Jira |
| Who can submit | Any project stakeholder |
| When to submit | At any time when a change is identified as needed |
| Required fields | Change description, reason, requested date, priority |
| Point of contact | PMO ([Name]) |

# Impact Assessment Process

| Assessment Area | Content | Owner |
| --- | --- | --- |
| Scope impact | What will be added or removed | PM + Dev Lead |
| Schedule impact | How many days or weeks of delay | PM |
| Cost impact | Additional effort and cost | PM + PMO |
| Quality impact | Effect on other features or systems | Dev Lead + QA Lead |
| Risk | What is the risk of NOT implementing this change | PM |

# Change Approval Process

| Step | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1. Submit | Log a Change Request in Jira | Requestor | As needed |
| 2. Acknowledge | PMO confirms receipt and logs in change log | PMO | Within 1 business day of submission |
| 3. Impact Analysis | Assess impact on effort, cost, and schedule | PMO + stakeholders | Based on change size |
| 4. Review & Decision | CCB approves, conditionally approves, or rejects | CCB | Within 3 business days of analysis |
| 5. Implement | Reflect approved changes in project plan | PM + Owner | Within 1 business day of approval |
| 6. Record | Update change log and notify stakeholders | PMO | Within 1 business day of implementation |

# Approval Authority Matrix

| Change Size | Criteria | Approver |
| --- | --- | --- |
| Minor | Effort ±20 hours or less; cost ±500K JPY or less | PM only |
| Moderate | Effort ±20–100 hours; cost ±500K–2M JPY | CCB (PM, Tech Lead, Stakeholder Rep) |
| Major | Effort over 100 hours; cost over 2M JPY | CCB + Sponsor (executive) approval |
| Emergency | Urgent changes such as production incident response | PM only (report to CCB after the fact) |

# Change Log Status Definitions

| Status | Meaning |
| --- | --- |
| Submitted | Change Request submitted and acknowledged by PMO |
| Under Analysis | PMO is conducting impact analysis |
| Under Review | CCB is reviewing the request |
| Approved | Approved by CCB or PM |
| Conditionally Approved | Approved subject to specific conditions being met |
| Rejected | Rejected by CCB or PM |
| Implemented | Change has been completed |