# Code Freeze Notice

| Release Name | (e.g., v3.2.0 Release) |
| --- | --- |
| Code Freeze Starts | (e.g., August 15, 2026 at 18:00 JST) |
| Code Freeze Ends | (e.g., August 20, 2026 at 10:00 JST (after production release completes)) |
| Release Date | (e.g., August 19, 2026 at 15:00 JST) |
| Release Manager | (e.g., Tanaka) |
| Teams Affected | (e.g., Backend, Frontend, Mobile, and Infrastructure teams) |

# Scope & Restrictions

The following actions are prohibited during the freeze:

| Restriction | Details |
| --- | --- |
| New Feature Merges | (e.g., No new features may be merged into the main branch.) |
| Configuration Changes | (e.g., No changes to production configuration files.) |
| Database Schema Changes | (e.g., No migrations to the production database.) |
| Infrastructure Changes | (e.g., No changes to production infrastructure.) |

The following actions are permitted during the freeze:

| Permitted | Details |
| --- | --- |
| Bug Fixes | (e.g., Only P1/P2 bug fixes identified by QA are allowed. Exception approval required.) |
| Documentation Updates | (e.g., Documentation updates that do not affect code are permitted.) |
| Test Additions | (e.g., Adding tests to improve coverage of existing features is permitted.) |

# Exception Process

| Step | Action |
| --- | --- |
| 1 | (e.g., Post the change details, reason, and impact scope to #release-freeze on Slack.) |
| 2 | (e.g., Obtain approval from the Release Manager and QA Lead.) |
| 3 | (e.g., After approval, merge the change and re-run tests for the affected area.) |
| 4 | (e.g., Add the change to the release notes.) |

# Unfreeze Conditions & Release Plan

| Unfreeze Conditions | (e.g., 1. All test suites pass → 2. Zero P1/P2 bugs open → 3. Release Manager sign-off) |
| --- | --- |
| Release Steps | (e.g., 1. Final staging validation → 2. Production deploy → 3. Smoke test → 4. Unfreeze announcement) |
| Rollback Conditions | (e.g., P1 incident occurs within 30 minutes of production deployment.) |
| Unfreeze Announcement | (e.g., Post the unfreeze announcement to #engineering on Slack.) |