# Communication Plan

Project: E-Commerce Platform Migration (Sample)

| Project Name | E-Commerce Platform Migration |
| --- | --- |
| Author | Hanako Yamada (PM) |
| Date | April 7, 2026 |
| Version | 1.0 |

# Stakeholder List

| Name | Role | Organization | Engagement Level | Frequency |
| --- | --- | --- | --- | --- |
| Sato (Director) | Sponsor | IT Division | Decision Maker | Monthly |
| Hanako Yamada | PM | PMO | Responsible | Daily |
| Taro Tanaka | Tech Lead | Dev Team | Contributor | Daily |
| Jiro Takahashi | Product Owner | E-Commerce Co. | Approver | Weekly |

# Communication Approach

Reporting Language: Japanese internally; English for client (Takahashi) communications

Decision Records: Meeting minutes saved in the Confluence project space

Urgent Communication: Use Slack #ec-project-urgent for time-sensitive issues

Formal Agreements: Document via email for audit trail

# Regular Reporting Schedule

| Type | Frequency | Method | Owner | Participants | Purpose |
| --- | --- | --- | --- | --- | --- |
| Daily Standup | Daily 9:00 | Zoom | Yamada | Full dev team | Progress check, blocker resolution |
| Weekly Status Report | Every Monday | Email | Yamada | Sato, Takahashi | Weekly progress, issues |
| Sprint Review | Every 2 weeks (Fri 16:00) | Zoom | Yamada | All stakeholders | Demo, feedback |
| Steering Report | First Monday monthly | In-person / Zoom | Yamada | Sato, Executives | Milestone review, decisions |

# Escalation Flow

| Level | Trigger | Escalate To | Method | Timeline |
| --- | --- | --- | --- | --- |
| Standard | Issue not resolved same day | Tanaka (Tech Lead) | Slack | Next business day |
| Major | Impact on schedule or budget | Yamada (PM) | Slack and email | Within 4 hours |
| Critical | Production issue or client impact | Yamada and Sato | Phone | Immediately |

# Tools and Channels

| Tool | Purpose | Owner |
| --- | --- | --- |
| Slack | Daily communication, questions, updates (#ec-project) | All |
| Zoom | Meetings, demos, reviews | Yamada |
| Email | Formal agreements, approvals, reports | Yamada |
| Confluence | Document management, meeting minutes | Yamada |
| Jira | Task management, backlog | Tanaka / Dev Team |