# Daily / Weekly Report

# Daily Report Template

| Date | (e.g., Thursday, September 3, 2026) |
| --- | --- |
| Name | (e.g., Tanaka) |
| Sprint | (e.g., Sprint 44) |

## Completed

| Ticket ID | Work Done | Status |
| --- | --- | --- |
| (e.g., PAY-110) | (e.g., Completed backend implementation for Apple Pay integration. All unit tests passing in CI.) | (e.g., Done) |
| (e.g., PAY-115) | (e.g., Localized all error messages. PR created and review requested.) | (e.g., In Review) |

## In Progress

| Ticket ID | Work Done | Progress | Carry-Over to Tomorrow |
| --- | --- | --- | --- |
| (e.g., PAY-111) | (e.g., Google Pay integration. Frontend implementation 60% complete.) | (e.g., 60%) | (e.g., Targeting implementation complete and testing start by tomorrow.) |

## Tomorrow's Plan

| Priority | Ticket ID | Planned Work |
| --- | --- | --- |
| (e.g., High) | (e.g., PAY-111) | (e.g., Complete Google Pay frontend implementation and start E2E tests.) |
| (e.g., Medium) | (e.g., PAY-115) | (e.g., Address code review feedback and merge the PR.) |

## Blockers & Questions

| Type | Details | Action Needed |
| --- | --- | --- |
| (e.g., Blocker) | (e.g., Google Pay API production approval may take 2–3 business days.) | (e.g., Tanaka to check status in Google Cloud Console and share update in Slack.) |
| (e.g., Question) | (e.g., Need design team to review the Apple Pay error handling UI.) | (e.g., Request review from Yamada (Design).) |

# Weekly Report Template

| Week | (e.g., September 1–5, 2026 (Mon–Fri)) |
| --- | --- |
| Name | (e.g., Tanaka) |
| Sprint | (e.g., Sprint 44 — First Half) |

## Key Completed Tasks

| Ticket ID | Work Done | Completed |
| --- | --- | --- |
| (e.g., PAY-110) | (e.g., Backend implementation and testing for Apple Pay integration.) | (e.g., Sep 3) |
| (e.g., PAY-115) | (e.g., Merged PR for Japanese error message localization.) | (e.g., Sep 4) |

## Next Week's Plan

| Priority | Planned Work |
| --- | --- |
| (e.g., High) | (e.g., Complete Google Pay integration and run E2E tests.) |
| (e.g., High) | (e.g., Run smoke tests in staging and prepare for production deployment.) |

## Blockers & Risks

| Details | Impact | Mitigation |
| --- | --- | --- |
| (e.g., Google Pay API production approval delay (2–3 business days).) | (e.g., May affect Monday deployment plan.) | (e.g., Check approval status Monday morning. If delayed, notify PO and adjust release date.) |

## Weekly Reflection

| What Went Well | (e.g., Apple Pay integration completed 1 day ahead of schedule.) |
| --- | --- |
| What to Improve | (e.g., Design review request was late, causing PAY-115 merge to slip to Wednesday.) |
| Notes for Next Week | (e.g., Check Google Pay API approval status first thing Monday.) |