# Deployment Plan

| Project Name | [Project Name] |
| --- | --- |
| Release Version | v[X.X.X] |
| Deployment Date | [Date] [Time] – [Time] JST |
| Deployment Lead | [Name] |
| Approver | [Name], PM |
| Document Date | [Date] |

# Scope & Schedule

| Item | Details |
| --- | --- |
| Deployment Targets | (e.g., Backend API v[X.X.X], Frontend v[X.X.X], DB Migration #[XXX]) |
| Target Environment | (e.g., Production) |
| Planned Downtime | (e.g., [Time]–[Time] JST — max 30 minutes) |
| Total Work Window | (e.g., [Time]–[Time] JST — max 4 hours) |
| Go/No-Go Deadline | (e.g., If no critical issues by [Time] JST, release is confirmed) |

# Team & Responsibilities

| Role | Name | Contact |
| --- | --- | --- |
| Deployment Lead | [Name] | Slack: @[name] |
| Infrastructure | [Name] | Slack: @[name] / Phone: [number] |
| Backend | [Name] | Slack: @[name] |
| Frontend | [Name] | Slack: @[name] |
| QA | [Name] | Slack: @[name] |

# Pre-Deployment Checklist

| Category | Item | Owner | Deadline |
| --- | --- | --- | --- |
| Backup | Production DB backup completed | [Name] | 2 hours before deployment |
| Code | All PRs merged; CI green | [Name] | 1 day before deployment |
| Config | Production environment variables and config files verified | [Name] | 1 day before deployment |
| Communication | Maintenance notification sent to stakeholders | [Name] | 2 days before deployment |
| Rollback | Rollback procedure reviewed by the full team | All | Day before deployment |
| Monitoring | Monitoring alerts verified | [Name] | Day of deployment |

# Deployment Steps

| Step | Planned Time | Action | Owner | Verification |
| --- | --- | --- | --- | --- |
| 1 | [Time] | Switch to maintenance page | [Name] | Confirm in browser |
| 2 | [Time] | Run DB migration | [Name] | Check migration logs |
| 3 | [Time] | Deploy Backend API | [Name] | Health check endpoint returns 200 |
| 4 | [Time] | Deploy Frontend | [Name] | Confirm UI matches staging |
| 5 | [Time] | Run smoke tests | [Name] | All test cases pass |
| 6 | [Time] | Remove maintenance page | [Name] | Confirm site is accessible |
| 7 | [Time] | Monitor dashboard for 30 minutes | [Name] | Error rate below 0.1% |
| 8 | [Time] | Deployment Lead declares release complete | [Name] | Send completion report to Slack |

# Rollback Procedure

| Step | Action | Owner | Est. Time |
| --- | --- | --- | --- |
| 1 | Deployment Lead declares rollback and notifies the team | [Name] | 5 min |
| 2 | Switch to maintenance page | [Name] | 5 min |
| 3 | Revert Frontend to previous version | [Name] | 10 min |
| 4 | Revert Backend API to previous version | [Name] | 15 min |
| 5 | Restore DB from backup (if required) | [Name] | 30 min |
| 6 | Run smoke tests to confirm restoration | [Name] | 15 min |
| 7 | Remove maintenance page | [Name] | 5 min |
| 8 | Notify stakeholders of rollback completion | [Name] | 10 min |