# Game Day Plan (Chaos Exercise)

| Exercise Name | (e.g., Payment Service Failover Game Day 2026-Q3) |
| --- | --- |
| Date & Time | (e.g., August 20, 2026, 10:00–13:00) |
| Target Systems | (e.g., Payment API Service, DB Cluster) |
| Team | (e.g., Backend SRE Team) |
| Facilitator | (Name) |
| Goal | (e.g., Verify that multi-region failover meets the RTO target of 30 minutes.) |

# Scenarios

| # | Scenario | Failure Injection | Expected Impact |
| --- | --- | --- | --- |
| 1 | (e.g., Primary DB Failure) | (e.g., Block network access to the primary DB.) | (e.g., Payment API returns 503. Automatic failover to replica is triggered.) |
| 2 | (e.g., Cache Flush) | (e.g., Delete all keys in the Redis cluster.) | (e.g., API response times spike. Direct DB access increases.) |
| 3 | (e.g., Region Failure) | (e.g., Block all traffic to ap-northeast-1.) | (e.g., Failover to ap-southeast-1 is triggered.) |

# Execution Plan

| # | Step | Owner | Duration | How to Verify |
| --- | --- | --- | --- | --- |
| 1 | (e.g., Pre-check: Confirm dashboard is green, disable production alerts.) | SRE Lead | 10 min | All green on Datadog |
| 2 | (e.g., Scenario 1: Block DB network access.) | Infra Engineer | 5 min | Run iptables command |
| 3 | (e.g., Observe failover and respond.) | All | 30 min | Datadog alerts and logs |
| 4 | (e.g., Confirm recovery: API responses normalized.) | SRE Lead | 10 min | Health check endpoint |
| 5 | (e.g., Retrospective meeting.) | Facilitator | 30 min | Fill in results template |

# Success Criteria

| Metric | Target | How to Measure |
| --- | --- | --- |
| RTO (Recovery Time Objective) | Within 30 minutes | Time from failure injection to API health check passing |
| RPO (Recovery Point Objective) | Less than 5 minutes of data loss | DB replica replication lag |
| Alert Detection Time | Within 2 minutes | Time from failure injection to PagerDuty alert |
| Runbook Adherence | 100% | Were all Runbook steps followed as documented? |

# Results & Retrospective

| Date Conducted | (e.g., 2026-08-20) |
| --- | --- |
| Scenarios Completed | (e.g., Scenarios 1 and 2 completed. Scenario 3 skipped due to time constraints.) |
| Success Criteria Results | (e.g., RTO: 28 min — achieved. Alert detection: 3 min — missed target of 2 min.) |
| Issues Found | (e.g., The command in Runbook Step 3 was outdated, causing a 5-minute delay.) |
| Action Items | (e.g., Update Runbook Step 3 (Owner: Tanaka, Due: 2026-08-27).) |
| Next Game Day | (e.g., November 2026 (Q4 Game Day)) |