# Hypercare Plan

| Project Name | [Project Name] |
| --- | --- |
| Go-Live Date | [Date] |
| Hypercare Period | [Date] – [Date] (2 weeks) |
| Hypercare Lead | [Name] |
| Target Transition to Normal Support | [Date] |

# Period & Team Structure

| Phase | Period | Coverage | Hours |
| --- | --- | --- | --- |
| Phase 1 (Intensive Monitoring) | Days 1–3 post go-live | Full team on standby | 24/7 |
| Phase 2 (Enhanced Support) | Days 4–7 post go-live | Assigned engineer + Tech Lead on-site | Weekdays 07:00–22:00 JST; on-call 24/7 |
| Phase 3 (Stabilization) | Days 8–14 post go-live | Assigned engineer on-site; Tech Lead on-call | Weekdays 09:00–18:00 JST; on-call 24/7 |

# Team Contact List

| Role | Name | Contact | Availability |
| --- | --- | --- | --- |
| Hypercare Lead | [Name] | Slack: @[name] / Phone: [number] | 24/7 (Phase 1–2) |
| Tech Lead | [Name] | Slack: @[name] / Phone: [number] | 24/7 (Phase 1); on-call (Phase 2–3) |
| Infrastructure | [Name] | Slack: @[name] | On-call (all phases) |
| User Support | [Name] | Slack: @[name] | Weekdays 09:00–18:00 JST |

# Monitoring Checklist

| Category | Item | Frequency | Normal Range |
| --- | --- | --- | --- |
| Performance | Page load time | Every 1 hour | Under 3 seconds |
| Performance | API response time | Every 1 hour | Under 500ms |
| Availability | Error rate | Every 15 minutes | Below 1% |
| Availability | Server uptime | Real-time | 99.9%+ |
| Data | Data integrity check | Daily (9:00 AM) | Zero discrepancy |
| Business | Daily transaction count | Daily | Within ±10% of pre-migration baseline |

# Exit Criteria

| Criteria | Condition |
| --- | --- |
| Stable operation | Error rate below 1% maintained for 72 consecutive hours |
| Performance | API response time consistently under 500ms |
| No open incidents | Zero L3+ open incidents |
| User inquiry volume | Support inquiry volume returned to normal levels |
| Stakeholder sign-off | Hypercare Lead and PM have approved the transition |