# Post-Mortem Report

Project: E-Commerce Platform – Payment Outage (Sample)

| Incident ID | INC-012 |
| --- | --- |
| Title | Payment Outage – Checkout feature unavailable for 1 hour 55 minutes |
| Author | Hanako Yamada (PM) |
| Date | June 11, 2026 |
| Severity | Critical |

# Incident Summary

On June 10, 2026, the checkout payment feature was unavailable from 14:00 to 15:55 (1 hour 55 minutes). An estimated 350 users were unable to complete purchases, resulting in a direct revenue impact.

| Item | Date and Time |
| --- | --- |
| Incident Start | June 10, 14:00 (estimated) |
| Detection | June 10, 14:08 (8 min after start) |
| Escalation | June 10, 14:25 |
| Resolution | June 10, 15:55 |
| Total Duration | 1 hour 55 minutes |

# Timeline

| Time | Event / Action | Owner |
| --- | --- | --- |
| 14:00 | Payment API timeout errors begin occurring intermittently | (Automated) |
| 14:08 | Monitoring alert triggered. On-call engineer (Sato) detected and began investigation | Saburo Sato |
| 14:20 | Identified that connections to payment gateway were timing out | Saburo Sato |
| 14:25 | Escalated to team lead (Tanaka) | Saburo Sato |
| 14:40 | Determined the issue was on the vendor side. Contacted vendor | Taro Tanaka |
| 15:30 | Vendor resolved the issue. Service recovery began | Vendor |
| 15:55 | Confirmed all payment transactions completing successfully | Taro Tanaka |

# Root Cause Analysis

Immediate Cause: Payment gateway provider outage caused the API to become unresponsive

Root Cause: No monitoring was in place to detect payment gateway response time degradation

Why 1: Why did payment errors occur? → Payment gateway API timed out

Why 2: Why did the API time out? → Vendor infrastructure failure occurred

Why 3: Why was detection delayed by 8 minutes? → No alert was configured for API response time

# Impact

Affected Users: All users attempting checkout (estimated 350 users)

Affected Features: Payment processing, order confirmation

Business Impact: 1 hour 55 minutes of payment downtime (estimated revenue impact: [amount])

# Response and Resolution

1. Detected surge in payment errors from monitoring alert and began investigation (14:08)

2. Confirmed outage status on payment gateway vendor dashboard (14:40)

3. Verified full service recovery after vendor resolved the issue (15:55)

# Action Items

| No. | Action | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| 1 | Set up payment API response time monitoring alert (threshold: 5 sec) | Ichiro Suzuki | June 17 | Not started |
| 2 | Evaluate fallback design for payment gateway outage scenarios | Taro Tanaka | June 30 | Not started |
| 3 | Create Runbook for payment outage response | Saburo Sato | June 24 | Not started |

# Lessons Learned

No monitoring was in place for payment API response time, causing an 8-minute detection delay. Strengthen monitoring for external dependencies

The escalation path for vendor outages was not clearly defined, causing a 20-minute delay. Document vendor contacts in the Runbook in advance

No fallback payment method was available. Include redundancy evaluation in the next sprint