# Quality Management Plan

| Project Name | (e.g., [System Name] Development Project) |
| --- | --- |
| Version | v1.0 |
| Created Date | YYYY-MM-DD |
| Author | (Name / Role) |
| Approved By | (Name / Role) |
| Last Updated | YYYY-MM-DD |
| Status | Draft / In Review / Approved |

# Quality Objectives

| # | Quality Objective | Measurement | Target | Deadline |
| --- | --- | --- | --- | --- |
| 1 | Minimize production incidents | Number of production incidents (monthly) | 0 (Severity 1) per month | 3 months post-release |
| 2 | Maintain code coverage | Unit test coverage (%) | ≥ 80% | Every sprint |
| 3 | Improve bug resolution rate | Bug close rate within sprint (%) | ≥ 90% | Every sprint |
| 4 | Ensure UAT pass rate | UAT pass rate (%) | ≥ 95% | UAT completion |
| 5 | Maintain deployment success rate | Deployment success rate (%) | ≥ 99% | Every release |

# Quality Standards & Metrics

| Category | Metric | Threshold | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Code Quality | Code coverage | ≥ 80% | Every sprint | TL |
| Code Quality | Static analysis warnings (Critical) | 0 | Every PR | Developer |
| Test Quality | Bug detection rate (test phase) | ≥ 95% | Test completion | QA |
| Test Quality | Open bugs (P1/P2) | 0 | Pre-release | PM |
| Performance | Response time (P95) | ≤ 2 seconds | Staging validation | TL |
| Security | Vulnerability scan (Critical) | 0 | Pre-release | Security Lead |

# Quality Assurance Activities

| # | Activity | Purpose | Frequency | Owner |
| --- | --- | --- | --- | --- |
| 1 | Code review | Maintain code quality and share knowledge | Every PR | All developers |
| 2 | Sprint retrospective | Continuously improve processes | Every sprint | Entire team |
| 3 | Static analysis (Lint / SonarQube, etc.) | Automated code quality checks | Every PR (CI) | Automated |
| 4 | Design review | Validate architecture and design | Major features | TL / Architect |
| 5 | Security review | Early detection of vulnerabilities | Every sprint | Security Lead |
| 6 | Process audit | Verify adherence to development processes | Monthly | PM / QA |

# Quality Control Activities

| # | Activity | Purpose | Frequency | Owner |
| --- | --- | --- | --- | --- |
| 1 | Unit testing | Verify individual module behavior | Every development (CI) | Developer |
| 2 | Integration testing | Verify component interactions | Every sprint | QA |
| 3 | Regression testing | Confirm no impact on existing features | Pre-release | QA |
| 4 | Performance testing | Validate performance requirements | Staging | TL / QA |
| 5 | UAT (User Acceptance Testing) | Confirm business requirements are met | Pre-release | Business / QA |
| 6 | Security scan | Final vulnerability check | Pre-release | Security Lead |

# Roles and Responsibilities

| Role | Owner | Responsibilities |
| --- | --- | --- |
| PM (Project Manager) | (Name) | Approve quality plan, monitor quality KPIs, escalation decisions |
| QA Lead | (Name) | Define test plan, manage test execution, bug triage |
| Tech Lead | (Name) | Set code review standards, conduct design reviews |
| Developer | All team members | Implement unit tests, adhere to coding standards |
| Security Lead | (Name) | Conduct security reviews and vulnerability scans |
| Business Owner | (Name) | Execute UAT, define acceptance criteria |

# Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.0 | YYYY-MM-DD | (Name) | Initial version created. |
| v1.1 | YYYY-MM-DD | (Name) | Added security items to quality metrics. |
| v1.2 | YYYY-MM-DD | (Name) | Updated UAT acceptance criteria to 95%. |