# Scope Management Plan

| Project Name | [Project Name] |
| --- | --- |
| Prepared By | [Name], PMO |
| Date | [Date] |
| Version | v1.0 |
| Approved By | [Name], PM |

# In Scope

| No. | Feature / Deliverable | Description |
| --- | --- | --- |
| 1 | [Feature] development | (e.g., New development of [screen]) |
| 2 | [Data] migration | (e.g., [System] DB migration) |
| 3 | Documentation | (e.g., System design document, operation manual) |
| 4 | UAT support | (e.g., Preparation and support for user acceptance testing) |

# Out of Scope

| No. | Excluded Item | Reason |
| --- | --- | --- |
| 1 | Integration with [System] | Handled in a separate project |
| 2 | Retroactive data cleansing | Effort and cost unclear; to be discussed separately |
| 3 | End-user training delivery | Handled by the operations team |

# WBS & Key Deliverables

| Phase | Key Deliverables | Owner | Completion Criteria |
| --- | --- | --- | --- |
| Requirements | Requirements document, feature list | PM + Dev Lead | Written approval from stakeholders |
| Design | System design doc, DB design doc | Dev Lead | Review complete, approval obtained |
| Development | Source code, unit test results | Dev Team | Code review complete, CI green |
| Testing | Test plan, test results report | QA Team | All test cases passed |
| Migration | Data migration plan, migration results report | Infra + Dev | Production data verified |
| Release | Release notes, operation manual | PM + Dev Lead | Final stakeholder sign-off |

# Scope Change Control Process

| Step | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1. Submit | Log a Change Request | Requestor | As needed |
| 2. Impact Analysis | PMO analyzes impact on effort, cost, and schedule | PMO | Within 3 business days of submission |
| 3. Review & Approval | CCB approves or rejects | CCB | Within 5 business days of analysis |
| 4. Implement | Reflect approved changes in project plan and WBS | PM + Owner | Within 1 business day of approval |
| 5. Record | Update change log and notify stakeholders | PMO | Within 1 business day of approval |

# Scope Verification & Acceptance Criteria

| Phase | Verification Method | Acceptance Criteria | Approver |
| --- | --- | --- | --- |
| Requirements complete | Walkthrough review | All features documented in requirements | PM, Stakeholders |
| Design complete | Design review | Alignment with requirements confirmed | Tech Lead |
| Testing complete | UAT | All acceptance criteria met | Stakeholders |
| Release complete | Production verification | All deliverables delivered and verified | PM, Stakeholders |