# Statement of Work (SOW)

| Document Title | (e.g., Statement of Work: [System Name] Development) |
| --- | --- |
| Client | (e.g., ABC Corporation) |
| Vendor | (e.g., XYZ Solutions Inc.) |
| Contract Period | (e.g., July 1, 2026 - December 31, 2026) |
| Version | v1.0 |
| Created Date | YYYY-MM-DD |
| Status | Draft / In Review / Signed |

# Background & Objectives

| Item | Details |
| --- | --- |
| Background | (e.g., The existing order management system is aging, and maintenance costs are increasing.) |
| Objectives | (e.g., Rebuild the order management system with a cloud-native architecture and reduce operational costs by 30%.) |
| Success Criteria | (e.g., Complete full migration to the new system by the end of December 2026, covering 100% of existing features.) |

# Scope of Work

| Category | Details |
| --- | --- |
| In Scope 1 | (e.g., Design, development, and testing of the order management system.) |
| In Scope 2 | (e.g., Data migration from the legacy system (customers, orders, product master).) |
| In Scope 3 | (e.g., Handover documentation and two training sessions for the operations team.) |
| Out of Scope 1 | (e.g., Modifications or bug fixes to the legacy system are not included in this SOW.) |
| Out of Scope 2 | (e.g., Post-launch maintenance and operations are covered under a separate contract.) |
| Change Management | (e.g., Scope changes require a change request and written agreement from both parties.) |

# Deliverables

| # | Deliverable | Format | Due Date | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| 1 | High-level design document | PDF + editable files | End of July 2026 | No critical findings in client review. |
| 2 | Developed system | Source code + runtime environment | End of October 2026 | 95%+ pass rate on acceptance test cases. |
| 3 | Data migration report | PDF | End of November 2026 | 100% data integrity verified. |
| 4 | Operations handover documents | Wiki + PDF | Mid-December 2026 | Approval by the operations team. |

# Timeline & Milestones

| Milestone | Date | Completion Criteria |
| --- | --- | --- |
| M1: Requirements Sign-off | July 15, 2026 | Requirements document approved by both parties. |
| M2: Design Complete | July 31, 2026 | High-level design accepted. |
| M3: Development Complete | October 31, 2026 | Integration testing complete; ready for UAT. |
| M4: Migration Complete | November 30, 2026 | Production migration and integrity check complete. |
| M5: Project Complete | December 19, 2026 | All deliverables accepted. |

# Roles & Responsibilities

| Role | Assigned To | Responsibility |
| --- | --- | --- |
| Project Owner | Client: [Name] | Final decision-making and budget approval. |
| Project Manager | Vendor: [Name] | Progress management and issue escalation. |
| Development Lead | Vendor: [Name] | Quality of design and development. |
| Business Lead | Client: [Name] | Requirements clarification and UAT execution. |
| Weekly Meeting | Both | Review progress and issues every [day of week]. |

# Payment & Assumptions

| Item | Details |
| --- | --- |
| Contract Amount | (e.g., Total of $XXX,XXX (excluding tax)) |
| Payment Schedule | (e.g., Milestone-based: 30% at M2, 40% at M3, 30% at M5.) |
| Payment Terms | (e.g., Bank transfer within 30 days of invoice receipt.) |
| Assumption 1 | (e.g., The client responds to requirement questions within 3 business days.) |
| Assumption 2 | (e.g., The client provides legacy system documentation and a test environment.) |
| Governing Law | (e.g., Japanese law. Disputes are subject to the exclusive jurisdiction of the [City] District Court.) |