# Sprint Burndown Report

| Sprint Number | (e.g., Sprint 44) |
| --- | --- |
| Period | (e.g., September 1–12, 2026) |
| Scrum Master | (e.g., Tanaka) |
| Sprint Goal | (e.g., Complete Apple Pay and Google Pay integration so that mobile users can check out without entering card details.) |
| Goal Status | (e.g., Achieved / Partially Achieved / Not Achieved) |
| Planned Points | (e.g., 60 pts) |
| Completed Points | (e.g., 54 pts) |
| Achievement Rate | (e.g., 90%) |

# Completed & Carried-Over Stories

| Ticket ID | Title | Points | Status |
| --- | --- | --- | --- |
| (e.g., PAY-110) | (e.g., Add Apple Pay support) | (e.g., 8 pts) | (e.g., Done) |
| (e.g., PAY-111) | (e.g., Add Google Pay support) | (e.g., 8 pts) | (e.g., Done) |
| (e.g., PAY-120) | (e.g., Apple Pay UI fine-tuning) | (e.g., 6 pts) | (e.g., Carried Over) |

# Burndown Status

| Date | Ideal Remaining | Actual Remaining | Variance | Notes |
| --- | --- | --- | --- | --- |
| (e.g., Sep 1) | (e.g., 60 pts) | (e.g., 60 pts) | (e.g., 0 pts) | (e.g., Sprint start.) |
| (e.g., Sep 3) | (e.g., 48 pts) | (e.g., 52 pts) | (e.g., +4 pts) | (e.g., API investigation took 1 extra day.) |
| (e.g., Sep 8) | (e.g., 24 pts) | (e.g., 22 pts) | (e.g., -2 pts) | (e.g., Apple Pay integration completed ahead of schedule.) |
| (e.g., Sep 12) | (e.g., 0 pts) | (e.g., 6 pts) | (e.g., +6 pts) | (e.g., PAY-120 carried over.) |

# Velocity

| Sprint | Planned | Completed | Achievement Rate |
| --- | --- | --- | --- |
| (e.g., Sprint 41) | (e.g., 58 pts) | (e.g., 55 pts) | (e.g., 95%) |
| (e.g., Sprint 42) | (e.g., 60 pts) | (e.g., 58 pts) | (e.g., 97%) |
| (e.g., Sprint 43) | (e.g., 62 pts) | (e.g., 50 pts) | (e.g., 81%) |
| (e.g., Sprint 44) | (e.g., 60 pts) | (e.g., 54 pts) | (e.g., 90%) |

# Retrospective Highlights

| What Went Well | (e.g., Apple Pay integration passed staging on the first try. Upfront PoC validation paid off.) |
| --- | --- |
| What Needs Improvement | (e.g., Design review was not scheduled in the first half of the sprint.) |
| Action for Next Sprint | (e.g., Complete design reviews by Day 3 of the sprint.) |
| Blockers / Risks | (e.g., Google Pay API production approval may take 2–3 business days.) |