# Sprint Capacity Plan

| Sprint Number | (e.g., Sprint 45) |
| --- | --- |
| Period | (e.g., September 15–26, 2026) |
| Working Days (Max) | (e.g., 10 days) |
| Scrum Master | (e.g., Tanaka) |

# Member Availability

| Member | Role | Available Days | Absence / Reason | Focus Factor | Available Points |
| --- | --- | --- | --- | --- | --- |
| (e.g., Tanaka) | (e.g., Backend) | (e.g., 9 days) | (e.g., Sep 18 — PTO) | (e.g., 0.7) | (e.g., ~57 pts) |
| (e.g., Sato) | (e.g., Frontend) | (e.g., 10 days) | (e.g., None) | (e.g., 0.7) | (e.g., 63 pts) |
| (e.g., Suzuki) | (e.g., QA) | (e.g., 8 days) | (e.g., Sep 25–26 — Internal training) | (e.g., 0.6) | (e.g., 38 pts) |
| (e.g., Yamada) | (e.g., Infra) | (e.g., 10 days) | (e.g., None) | (e.g., 0.5) | (e.g., 32 pts) |

# Team Total Capacity

| Team Size | (e.g., 4 members) |
| --- | --- |
| Total Available Days | (e.g., 37 days) |
| Total Available Points | (e.g., 190 pts) |
| Reserved for Spikes / Research | (e.g., 10 pts) |
| Available for Backlog | (e.g., 180 pts) |

# Velocity Comparison

| Sprint | Velocity (Actual) | Capacity (Planned) | Utilization |
| --- | --- | --- | --- |
| (e.g., Sprint 42) | (e.g., 58 pts) | (e.g., 185 pts) | (e.g., 31%) |
| (e.g., Sprint 43) | (e.g., 50 pts) | (e.g., 175 pts) | (e.g., 29%) |
| (e.g., Sprint 44) | (e.g., 54 pts) | (e.g., 190 pts) | (e.g., 28%) |
| (e.g., Sprint 45 (this sprint)) | — | (e.g., 180 pts) | — |

# Planning Notes

| Notes | (e.g., Tanaka is out Sep 18. Front-load Apple Pay integration code review to Sep 17.) |
| --- | --- |
| Risks | (e.g., Suzuki absent 2 days for training. Concentrate QA testing in the first half of the sprint.) |
| Handover to Next Sprint | (e.g., Sato plans PTO in the first week of October. Will affect Sprint 46 capacity.) |