# Sprint Goal

| Sprint Number | (e.g., Sprint 44) |
| --- | --- |
| Sprint Period | (e.g., September 1–12, 2026) |
| Sprint Goal | (e.g., Complete Apple Pay and Google Pay payment integration so that mobile users can check out without entering card details.) |
| Background | (e.g., To reduce the 12% mobile checkout drop-off rate, this sprint eliminates the primary UX bottleneck in the payment flow.) |
| Goal Type | (e.g., New Feature Release) |

# Success Criteria

| No. | Success Criterion | How to Measure |
| --- | --- | --- |
| 1 | (e.g., Users can complete payment via Apple Pay and Google Pay.) | (e.g., E2E tests pass in staging environment.) |
| 2 | (e.g., Existing credit card checkout flow is not affected.) | (e.g., All regression tests pass.) |
| 3 | (e.g., Appropriate error messages are displayed when payment fails.) | (e.g., Error scenario UAT sign-off.) |
| 4 | (e.g., Response time stays at or below current baseline (avg. 300ms).) | (e.g., P95 under 500ms in load test.) |

# Assumptions & Constraints

| Assumptions | (e.g., Apple Pay API key provisioning is complete / Staging environment is available.) |
| --- | --- |
| Technical Constraints | (e.g., No changes to the existing payment SDK version.) |
| Out of Scope | (e.g., Google Pay support outside Japan is not included.) |
| Capacity Constraints | (e.g., Total team capacity is 60 pts. QA engineer available 3 days/week.) |

# Risks & Dependencies

| Risk / Dependency | Details | Mitigation |
| --- | --- | --- |
| (e.g., Apple Pay API spec change) | (e.g., Apple Developer Docs may have been updated to a new version.) | (e.g., Confirm API version before sprint start; re-estimate if changed.) |
| (e.g., QA resource constraint) | (e.g., QA is only available 3 days/week, making test sequencing critical.) | (e.g., Front-load high-priority E2E tests to the first half of the sprint.) |
| (e.g., Dependency on PAY-108) | (e.g., Blocked if Apple Pay API key provisioning (PAY-108) is incomplete.) | (e.g., PO confirms PAY-108 is done before sprint kickoff.) |