# Sprint Planning Document

| Sprint Number | (e.g., Sprint 42) |
| --- | --- |
| Duration | (e.g., August 3 – August 14, 2026) |
| Scrum Master | (e.g., Tanaka) |
| Product Owner | (e.g., Suzuki) |
| Team | (e.g., 3 Backend / 2 Frontend) |
| Story Point Capacity | (e.g., 40 pts) |

# Sprint Goal

| Sprint Goal | (e.g., Reduce checkout flow response time by 50% to decrease user drop-off.) |
| --- | --- |
| Success Criteria | (e.g., Payment API P95 response time drops from 800ms to under 400ms.) |
| Background | (e.g., User interviews last week flagged drop-off on the checkout screen.) |

# Backlog Selection

| Ticket ID | Title | SP | Assignee | Priority |
| --- | --- | --- | --- | --- |
| (e.g., PAY-101) | (e.g., Optimize payment API queries) | (e.g., 8) | (e.g., Tanaka) | (e.g., High) |
| (e.g., PAY-102) | (e.g., Reduce redundant API calls with caching) | (e.g., 5) | (e.g., Sato) | (e.g., High) |
| (e.g., PAY-103) | (e.g., Add E2E tests for checkout flow) | (e.g., 3) | (e.g., Suzuki) | (e.g., Medium) |
| Total |  | (e.g., 16 / 40 pts) |  |  |

# Capacity & Task Breakdown

| Member | Working Days | Availability | Assigned Ticket |
| --- | --- | --- | --- |
| (e.g., Tanaka) | (e.g., 10 days) | (e.g., 80%) | (e.g., PAY-101) |
| (e.g., Sato) | (e.g., 10 days) | (e.g., 100%) | (e.g., PAY-102) |
| (e.g., Suzuki) | (e.g., 8 days) | (e.g., 70%) | (e.g., PAY-103) |