# Sprint Retrospective

| Sprint Number | (e.g., Sprint 45) |
| --- | --- |
| Period | (e.g., September 15–26, 2026) |
| Facilitator | (e.g., Tanaka) |
| Attendees | (e.g., Tanaka, Sato, Suzuki, Yamada) |
| Date & Time | (e.g., September 26, 2026, 17:00–18:00) |

# KPT Retrospective

## Keep (What worked well)

| No. | Item | Raised By |
| --- | --- | --- |
| 1 | (e.g., The daily standup stays under 15 minutes. Everyone shares completed tasks and blockers concisely.) | (e.g., Tanaka) |
| 2 | (e.g., Since adopting the PR template, reviewers can quickly understand context and provide focused feedback.) | (e.g., Sato) |
| 3 | (e.g., Reviewing availability during sprint capacity planning has reduced over-commitment.) | (e.g., Suzuki) |

## Problem (What didn't work / Stop doing)

| No. | Item | Raised By |
| --- | --- | --- |
| 1 | (e.g., Testing gets concentrated in the second half of the sprint, creating a QA bottleneck every time.) | (e.g., Suzuki) |
| 2 | (e.g., Low attendance at backlog refinement means estimate rationale isn't always shared during planning.) | (e.g., Yamada) |
| 3 | (e.g., Too many notifications in #general make important updates easy to miss.) | (e.g., Sato) |

## Try (What to try next sprint)

| No. | Item | Raised By |
| --- | --- | --- |
| 1 | (e.g., Add a QA checkpoint to each story and enforce a rule: testable state by day 5 of the sprint.) | (e.g., Suzuki) |
| 2 | (e.g., Share the backlog refinement agenda the day before to improve attendance.) | (e.g., Tanaka) |
| 3 | (e.g., Restructure Slack channels and consolidate important alerts into #dev-alerts.) | (e.g., Yamada) |

# Retrospective Summary

| One-line Sprint Assessment | (e.g., Planning accuracy improved, but the QA bottleneck remains an ongoing challenge.) |
| --- | --- |
| Team Health (1–5) | (e.g., 4 — Everyone understood the goal and collaboration was strong.) |
| Biggest Learning This Sprint | (e.g., Front-loading testability into the design phase needs to happen at the planning stage.) |

# Action Items

| No. | Action | Owner | Due | Priority |
| --- | --- | --- | --- | --- |
| 1 | (e.g., Add a QA checkpoint column to Jira and start using it from Sprint 46.) | (e.g., Suzuki) | (e.g., Sep 30) | (e.g., High) |
| 2 | (e.g., Share the backlog refinement agenda on Slack every Tuesday.) | (e.g., Tanaka) | (e.g., From next refinement) | (e.g., Medium) |
| 3 | (e.g., Draft a new Slack channel structure proposal and present it to the team.) | (e.g., Yamada) | (e.g., Oct 2) | (e.g., Medium) |

# Previous Action Check-in

| Previous Action | Owner | Status | Comment |
| --- | --- | --- | --- |
| (e.g., Introduce PR template) | (e.g., Sato) | (e.g., Done) | (e.g., Applied to all PRs since Sprint 45. Average review time reduced by ~20%.) |
| (e.g., Set up capacity planning document) | (e.g., Tanaka) | (e.g., Done) | (e.g., In use since Sprint 45. No over-commitment.) |
| (e.g., Rotate timekeeper in daily standup) | (e.g., Suzuki) | (e.g., Done) | (e.g., Rotating among all members. Under 15 minutes achieved consistently.) |