# Sprint Review

| Sprint Number | (e.g., Sprint 42) |
| --- | --- |
| Duration | (e.g., August 3 – August 14, 2026) |
| Scrum Master | (e.g., Tanaka) |
| Product Owner | (e.g., Suzuki) |
| Stakeholders Present | (e.g., Yamada (VP Engineering), Sales Team Lead) |
| Sprint Goal | (e.g., Reduce checkout flow response time by 50% to decrease user drop-off.) |
| Goal Status | (e.g., Achieved / Partially Achieved / Not Achieved) |

# Demo & Completed Items

| Ticket ID | Title | SP | Status | Demo |
| --- | --- | --- | --- | --- |
| (e.g., PAY-101) | (e.g., Optimize payment API queries) | (e.g., 8) | (e.g., Done) | (e.g., Yes) |
| (e.g., PAY-102) | (e.g., Reduce redundant API calls with caching) | (e.g., 5) | (e.g., Done) | (e.g., Yes) |
| (e.g., PAY-103) | (e.g., Add E2E tests for checkout flow) | (e.g., 3) | (e.g., Done) | (e.g., Yes) |
| (e.g., PAY-104) | (e.g., Improve payment log UI in admin panel) | (e.g., 5) | (e.g., Not done — carry over) | (e.g., No) |
| Total |  | (e.g., 16 / 21 SP) |  |  |

# Stakeholder Feedback

| Feedback | Type | Action |
| --- | --- | --- |
| (e.g., The loading indicator on the payment completion screen is unclear.) | (e.g., UX improvement) | (e.g., Add to backlog for next sprint.) |
| (e.g., Please include mobile payment success rate in the weekly report.) | (e.g., New request) | (e.g., PM will add to product backlog.) |
| (e.g., Error messages are still in English. Please localize.) | (e.g., Bug fix) | (e.g., Add as P2 to next sprint backlog.) |

# Backlog Update & Next Sprint Direction

| Items Added to Backlog | (e.g., Loading indicator improvement / Japanese error message localization / Weekly report metric) |
| --- | --- |
| Carry-Over Items | (e.g., PAY-104 (Improve payment log UI in admin panel)) |
| Candidate Sprint Goal | (e.g., Improve mobile payment UX and localize error messages to Japanese.) |
| Product Backlog Changes | (e.g., Moved 3 UI improvement tickets to higher priority.) |