# Technical Debt Register

| Document Name | Technical Debt Register |
| --- | --- |
| Target System | (e.g., Payment API Service) |
| Owner | (e.g., Backend Team) |
| Last Updated | (e.g., August 1, 2026) |
| Review Cadence | (e.g., Every sprint) |

# Debt Inventory

| ID | Category | Description | Identified | Identified By |
| --- | --- | --- | --- | --- |
| TD-001 | (e.g., Testing) | (e.g., No unit tests for the payment processing module. Relies on manual testing, creating high regression risk.) | (e.g., Jul 15, 2026) | (e.g., Tanaka) |
| TD-002 | (e.g., Dependency) | (e.g., Running Node.js 16, which reaches end of life in September 2026.) | (e.g., Jul 20, 2026) | (e.g., Suzuki) |
| TD-003 | (e.g., Design) | (e.g., User authentication logic is duplicated across 3 locations.) | (e.g., Jul 22, 2026) | (e.g., Sato) |

# Impact & Priority Assessment

| ID | Scope | Impact (H/M/L) | Urgency (H/M/L) | Priority | Est. Effort |
| --- | --- | --- | --- | --- | --- |
| TD-001 | Entire payment module | H | M | High | (e.g., 3 sprints) |
| TD-002 | All services | H | H | Critical | (e.g., 1 sprint) |
| TD-003 | Entire auth flow | M | L | Medium | (e.g., 2 sprints) |

# Remediation Plan

| ID | Action | Owner | Target Sprint | Status |
| --- | --- | --- | --- | --- |
| TD-001 | (e.g., Add unit tests to the payment module, targeting 80% coverage.) | Backend | (e.g., S2026-Q3-03) | Planned |
| TD-002 | (e.g., Upgrade to Node.js 18 and verify dependency compatibility.) | Infra | (e.g., S2026-Q3-01) | In Progress |
| TD-003 | (e.g., Consolidate auth logic into AuthService and remove duplicates.) | Backend | (e.g., S2026-Q3-04) | Not Started |

# Tracking & Review

| ID | Status | Last Updated | Closed | Notes |
| --- | --- | --- | --- | --- |
| TD-001 | Planned | 2026-08-01 | - | (e.g., Will be added to the backlog next sprint.) |
| TD-002 | In Progress | 2026-08-01 | - | (e.g., Staging validation complete. Production rollout planned for Aug 15.) |
| TD-003 | Not Started | 2026-08-01 | - | (e.g., Targeting Q4. Detailed scope investigation needed.) |