# Application Decommission Plan

# Basic Information

| Item | Details |
| --- | --- |
| Application to Decommission |  |
| Project Owner |  |
| Prepared By |  |
| Date |  |
| Target Completion Date |  |

# Components to Decommission

| Component | Description | Priority |
| --- | --- | --- |
| Web application servers |  | High |
| Database |  | High |
| External API integrations |  | High |
| Batch processing server |  | Medium |
| Static content storage |  | Low |
| CI/CD pipeline |  | Low |

# Data Classification and Handling

| Data Type | Content | Retention Period | Handling | Owner |
| --- | --- | --- | --- | --- |
| Customer PII |  |  |  |  |
| Order history |  |  |  |  |
| Payment data |  |  |  |  |
| Log data |  |  |  |  |
| Attachments |  |  |  |  |

# Phase-by-Phase Decommission Schedule

| Phase | Description | Timeline | Owner |
| --- | --- | --- | --- |
| Phase 1: Preparation | Prerequisite check, notifications, backups |  |  |
| Phase 2: Access cutoff | Block external access; switch to read-only |  |  |
| Phase 3: Dependency cutoff | Redirect dependent systems; retire APIs |  |  |
| Phase 4: Data processing | Execute archiving, migration, and deletion |  |  |
| Phase 5: Infrastructure teardown | Shut down servers, delete resources, cancel licenses |  |  |
| Phase 6: Completion | Audit, certificate issuance, final report |  |  |

# Key Risks and Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Missing dependent system impact | Medium | High | Build dependency map; complete impact review |
| Data loss | Low | Critical | Take 3 generations of backups and verify |
| Early deletion of legally retained data | Low | Critical | Legal review; automate retention period checks |
| Increased user inquiries post-decommission | High | Medium | Send phased notices 30 days, 7 days, and on the day |