# Requirements Management Plan

| Project Name | [System] Development Project |
| --- | --- |
| Prepared By | [Name], PM |
| Date | [Date] |
| Version | v1.0 |
| Approved By | [Name], PMO |

# Requirements Elicitation Approach

| Item | Details |
| --- | --- |
| Elicitation Methods | Interviews / Workshops / Surveys / Review of existing documents |
| Stakeholders | Project sponsor, business owners, system admins, end users |
| Documentation Tool | Confluence (BRD) + Jira (user stories) |
| Requirement Types | Functional / Non-Functional / Business Rules |
| Review Frequency | Requirements phase: weekly / Development phase: monthly |
| Approvers | Project Sponsor (final approval) + Business Owner (content review) |

# Requirements Prioritization (MoSCoW)

| Priority | Definition | Action |
| --- | --- | --- |
| Must Have | Essential for project success | Always include in scope |
| Should Have | Important but not critical | Include if possible |
| Could Have | Nice to have but low priority | Address if time and budget allow |
| Won't Have | Out of scope for this project | Record as a candidate for future phases |

# Requirements Change Management

| Step | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1. Receive Request | Log the change request as a Jira ticket | PM | As needed |
| 2. Impact Analysis | Assess impact on scope, schedule, and cost | PM + Tech Lead | Within 2 business days of receipt |
| 3. Prioritization | Evaluate priority of the change using MoSCoW | PM + Stakeholders | Within 1 business day of analysis |
| 4. Approval | Present to sponsor and obtain approval | PM | Within 3 business days of prioritization |
| 5. Update Requirements | Reflect approved changes in BRD and Jira | PM | Within 1 business day of approval |
| 6. Communicate | Share updated requirements with team and stakeholders | PM | Within 1 business day of update |

# Requirements Traceability Matrix

| Req ID | Requirement | Priority | Design | Dev | Test | Status |
| --- | --- | --- | --- | --- | --- | --- |
| REQ-001 | [Feature name] | Must Have | DS-001 | DEV-001 | TC-001 | Done |
| REQ-002 | [Feature name] | Should Have | DS-002 | DEV-002 | TC-002 | In progress |
| REQ-003 | [Feature name] | Could Have | — | — | — | Deferred |