# Risk Management Plan

| Project Name | [System] Development Project |
| --- | --- |
| Prepared By | [Name], PM |
| Date | [Date] |
| Version | v1.0 |
| Approved By | [Name], PMO |

# Risk Identification Approach

| Item | Details |
| --- | --- |
| Identification Methods | Brainstorming / Checklist / Lessons learned from past projects |
| Timing | Project kickoff, start of each phase, monthly review |
| Risk Log Tool | Risk Register in Confluence |
| Risk Owner | Assign one owner per risk |
| Risk Categories | Technical, Schedule, Cost, Resource, External, Stakeholder |
| Review Frequency | Monthly (hold a risk review meeting at end of each month) |

# Probability-Impact Matrix

| Probability \ Impact | Low (1) | Medium (2) | High (3) |
| --- | --- | --- | --- |
| High (3) | Medium (3) | High (6) | Critical (9) |
| Medium (2) | Low (2) | Medium (4) | High (6) |
| Low (1) | Minimal (1) | Low (2) | Medium (3) |

# Priority and Action Guidelines

| Score | Priority | Action |
| --- | --- | --- |
| 7–9 | Critical | Implement response immediately; report to PMO |
| 4–6 | High | Define response plan; monitor weekly |
| 2–3 | Medium | Monitor monthly |
| 1 | Low | Record only; review quarterly |

# Risk Response Strategies

| Strategy | Description | Example |
| --- | --- | --- |
| Avoid | Eliminate the root cause so the risk cannot occur | Cancel adoption of an unproven technology |
| Mitigate | Reduce the probability or impact of the risk | Build a prototype to validate technical risk |
| Transfer | Shift the risk to a third party (insurance, vendor) | Outsource work to a vendor with a strong SLA |
| Accept | Acknowledge the risk and deal with it if it occurs | Set aside a contingency budget reserve |

# Risk Monitoring Process

| Activity | Description | Owner | Frequency |
| --- | --- | --- | --- |
| Risk Review Meeting | Update the Risk Register and identify new risks | PM + Team Leads | Monthly |
| Weekly Status Report | Report on High/Critical risks and response status | PM | Every Friday |
| Trigger Monitoring | Monitor trigger conditions for specific risks daily | Risk Owner | Ongoing |
| Escalation | Escalate Critical risks to stakeholders when they materialize | PM | As needed |