# Schedule Management Plan

| Project Name | [System] Development Project |
| --- | --- |
| Prepared By | [Name], PM |
| Date | [Date] |
| Version | v1.0 |
| Approved By | [Name], PMO |

# Schedule Development Approach

| Item | Details |
| --- | --- |
| Scheduling Tool | Jira / MS Project / Confluence |
| Schedule Unit | Sprint (2 weeks) / Phase (1–3 months) |
| Estimation Method | Story points / Effort (person-days) |
| Buffer | Reserve 10–15% of total effort as buffer |
| Critical Path | Requirements → Design → Development → Testing → Release |
| Update Frequency | Weekly (update Jira every Monday) |

# Milestone Plan

| No. | Milestone | Due Date | Owner | Completion Criteria |
| --- | --- | --- | --- | --- |
| M1 | Kickoff complete | [Date] | PM | Kickoff meeting minutes approved |
| M2 | Requirements complete | [Date] | PM + Dev Lead | Requirements document approved by stakeholders |
| M3 | Design complete | [Date] | Tech Lead | Design docs reviewed and approved |
| M4 | Development complete | [Date] | Dev Team | All features implemented, unit tests passed |
| M5 | Testing complete | [Date] | QA Team | All test cases passed, zero Critical bugs |
| M6 | UAT complete | [Date] | PM + Stakeholders | Stakeholder acceptance sign-off obtained |
| M7 | Production release | [Date] | PM + Infra | Deployed to production and verified |

# RAG Status Definitions

| Status | Meaning | Action |
| --- | --- | --- |
| Green | On track as planned | Continue normal management |
| Yellow | At risk of delay (80–99% of plan) | PM analyzes root cause and prepares mitigation |
| Red | Delay confirmed (below 80% of plan) | PM escalates to stakeholders |

# Schedule Change Management

| Step | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1. Detect | Identify delay via sprint review or weekly report | PM | As needed |
| 2. Impact Analysis | Assess impact on milestones and overall schedule | PM + Tech Lead | Within 2 business days of detection |
| 3. Recovery Plan | Evaluate options: scope reduction, resources, overtime, parallel work | PM + Team | Within 1 business day of analysis |
| 4. Approval | Present changes to stakeholders and obtain approval | PM | Within 3 business days of recovery plan |
| 5. Update Plan | Reflect approved changes in Jira and Gantt chart | PM | Within 1 business day of approval |
| 6. Communicate | Share updated schedule with team and stakeholders | PM | Within 1 business day of plan update |

# Schedule Recovery Strategies

| Strategy | Description | When to Apply |
| --- | --- | --- |
| Fast-tracking | Run tasks in parallel that were originally sequential | When tasks have low dependency |
| Crashing | Add resources to shorten task duration | When budget allows |
| Scope reduction | Move lower-priority features to post-release | When scope change can be approved |
| Release date extension | Extend the release date with stakeholder agreement | When quality takes priority |